Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 9 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | US-01 | As a customer, I can register for a new account. | 3 | High | Harini |
| Sprint-1 | Authentication | US-02 | As a user, I can log in securely using my email and password. | 2 | High | Harini |
| Sprint-1 | Authentication | US-03 | As a user, I can reset my password through email. | 2 | Medium | Harini |
| Sprint-2 | Product Management | US-04 | As a customer, I can browse products by category. | 3 | High | Harini |
| Sprint-2 | Product Management | US-05 | As a customer, I can search and filter products. | 2 | High | Harini |
| Sprint-2 | Product Details | US-06 | As a customer, I can view product details and reviews. | 2 | Medium | Harini |
| Sprint-3 | Cart & Wishlist | US-07 | As a customer, I can add or remove products from my cart. | 3 | High | Harini |
| Sprint-3 | Cart & Wishlist | US-08 | As a customer, I can manage my wishlist. | 2 | Medium | Harini |
| Sprint-3 | Checkout | US-09 | As a customer, I can place orders using Razorpay payment. | 5 | High | Harini |
| Sprint-4 | Seller Module | US-10 | As a seller, I can add, edit, and delete products. | 5 | High | Harini |
| Sprint-4 | Seller Module | US-11 | As a seller, I can manage inventory and view orders. | 3 | High | Harini |
| Sprint-5 | Delivery Module | US-12 | As a delivery manager, I can update delivery status. | 3 | Medium | Harini |
| Sprint-5 | Admin Module | US-13 | As an administrator, I can manage users and categories. | 5 | High | Harini |
| Sprint-5 | Admin Module | US-14 | As an administrator, I can monitor platform orders and support tickets. | 3 | Medium | Harini |

Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 Feb 2026 | 07 Feb 2026 | 20 | 07 Feb 2026 |
| Sprint-2 | 20 | 7 Days | 08 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |
| Sprint-3 | 20 | 7 Days | 15 Feb 2026 | 21 Feb 2026 | 20 | 21 Feb 2026 |
| Sprint-4 | 20 | 7 Days | 22 Feb 2026 | 28 Feb 2026 | 20 | 28 Feb 2026 |
| Sprint-5 | 20 | 7 Days | 01 Mar 2026 | 07 Mar 2026 | 20 | 07 Mar 2026 |

Velocity

Sprint Duration: 7 Days

Average Story Points Completed: 20

Team Velocity = 20 / 7 ≈ 2.86 story points/day

Burndown Chart Data

Use this data to draw a simple line chart in Excel or Word.

| Day | Remaining Story Points |
| --- | --- |
| 1 | 20 |
| 2 | 17 |
| 3 | 14 |
| 4 | 11 |
| 5 | 8 |
| 6 | 4 |
| 7 | 0 |

The project was developed using the Agile Scrum methodology. Work was divided into five sprints covering authentication, product management, cart and checkout, seller operations, and administrative modules. Story points were assigned based on complexity and implementation effort. Regular sprint reviews helped ensure that all planned features were completed on schedule.